**Daily Scrum Meeting Minutes:**

Attendees: <Enter Attendees' Names>

Start time: <Enter the start time of the meeting>

End time: <Enter the end time of the meeting>

<Enter Team Member 1's Name>:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

<Enter Team Member 2's Name>:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

## August 28, 2017 (Sprint 1)

**Daily Scrum Meeting Minutes:**

Attendees: Kyle Roque

Alvaro Villa

Start time: 2:30 pm

End time: 3:00 pm

Kyle Roque:

* What was done since the last scrum meeting?
* This was the first meeting
* What is planned to be done until the next scrum meeting?
* Develop initial aspects of most significant user stories, decide on best technical tools/frameworks/languages to implement project
* What are the hurdles?
* Prioritizing user stories to be able to create dev schedules

Alvaro Villa:

* What was done since the last scrum meeting?
* This was the first meeting
* What is planned to be done until the next scrum meeting?
* Develop initial aspects of most significant user stories, decide on best technical tools/frameworks/languages to implement project
* What are the hurdles?
* Prioritizing user stories to be able to create dev schedules

**September 18, 2017 (Sprint 2)**

**Daily Scrum Meeting Minutes:**

Attendees: Kyle Roque

Alvaro Villa

Start time: 12:00 pm

End time: 12:30 pm

Kyle Roque:

* What was done since the last scrum meeting?
* Drafted more user stories.
* What is planned to be done until the next scrum meeting?
* Develop detailed acceptance criteria to further define user stories.
* What are the hurdles?
* Scheduling and assigning user stories.

Alvaro Villa:

* What was done since the last scrum meeting?
* Drafted more user stories.
* What is planned to be done until the next scrum meeting?
* Develop detailed acceptance criteria to further define user stories.
* What are the hurdles?
* Scheduling and assigning user stories.

**September 19, 2017 (Sprint 2)**

**Daily Scrum Meeting Minutes:**

Attendees: Kyle Roque

Alvaro Villa

Start time: 2:30 pm

End time: 3:00 pm

Kyle Roque:

* What was done since the last scrum meeting?
  + Added acceptance criteria to user stories.
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Alvaro Villa:

* What was done since the last scrum meeting?
* Added acceptance criteria to user stories.
* What is planned to be done until the next scrum meeting?
* Add user stories to mingle. Assign user stories to members.
* What are the hurdles?
* Deciding which user stories best suit each member.

**September 20, 2017 (Sprint 2)**

**Daily Scrum Meeting Minutes:**

Attendees: Kyle Roque

Alvaro Villa

Start time: 2:30 pm

End time: 3:00 pm

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Alvaro Villa:

* What was done since the last scrum meeting?
* Added user stories to mingle. Assigned user stories to members.
* What is planned to be done until the next scrum meeting?
* Develop use case for assigned user story.
* What are the hurdles?
* Decide on best approach for overall implementation.

**September 21, 2017 (Sprint 2)**

**Daily Scrum Meeting Minutes:**

Attendees: Kyle Roque

Alvaro Villa

Start time: 2:30 pm

End time: 3:00 pm

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Alvaro Villa:

* What was done since the last scrum meeting?
* Added use case for assigned user story.
* What is planned to be done until the next scrum meeting?
* Plan on the development of use case diagram.
* What are the hurdles?
* Decide on best approach for developing use case diagram.

**September 22, 2017 (Sprint 2)**

**Daily Scrum Meeting Minutes:**

Attendees: Kyle Roque

Alvaro Villa

Start time: 2:30 pm

End time: 3:00 pm

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Alvaro Villa:

* What was done since the last scrum meeting?
* Rough draft for use case diagram created.
* What is planned to be done until the next scrum meeting?
* Finalize use case diagram. Plan on class and sequence diagram design.
* What are the hurdles?
* Decide on best approach for developing sequence diagram.

**September 25, 2017 (Sprint 2)**

**Daily Scrum Meeting Minutes:**

Attendees: Kyle Roque

Alvaro Villa

Start time: 2:30 pm

End time: 3:00 pm

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Alvaro Villa:

* What was done since the last scrum meeting?
* Finalized use case diagram for assigned user story. Rough draft for sequence diagram created.
* What is planned to be done until the next scrum meeting?
* Finalize sequence diagram.
* What are the hurdles?
* Decide on best approach for developing class diagram.

**September 26, 2017 (Sprint 2)**

**Daily Scrum Meeting Minutes:**

Attendees: Kyle Roque

Alvaro Villa

Start time: 2:30 pm

End time: 3:00 pm

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Alvaro Villa:

* What was done since the last scrum meeting?
* Finalized sequence diagram. Rough draft for class diagram created.
* What is planned to be done until the next scrum meeting?
* Finalize class diagram
* What are the hurdles?
* Figuring out how to organize classes

**September 27, 2017 (Sprint 2)**

**Daily Scrum Meeting Minutes:**

Attendees: Kyle Roque

Alvaro Villa

Start time: 2:30 pm

End time: 3:00 pm

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Alvaro Villa:

* What was done since the last scrum meeting?
* Finalized class diagram
* What is planned to be done until the next scrum meeting?
* Think about implementing code
* What are the hurdles?
* Decide on best approach to start implementation.

**September 28, 2017 (Sprint 2)**

**Daily Scrum Meeting Minutes:**

Attendees: Kyle Roque

Alvaro Villa

Start time: 2:30 pm

End time: 3:00 pm

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Alvaro Villa:

* What was done since the last scrum meeting?
* Started coding.
* What is planned to be done until the next scrum meeting?
* Keep coding.
* What are the hurdles?
* Implementing diagrams to code.

**September 29, 2017 (Sprint 2)**

**Daily Scrum Meeting Minutes:**

Attendees: Kyle Roque

Alvaro Villa

Start time: 2:30 pm

End time: 3:00 pm

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Alvaro Villa:

* What was done since the last scrum meeting?
* Continued coding.
* What is planned to be done until the next scrum meeting?
* Continue coding. Think about tests.
* What are the hurdles?
* Making sure implementation is documented.

**October 2, 2017 (Sprint 3)**

**Daily Scrum Meeting Minutes:**

Attendees: Kyle Roque

Alvaro Villa

Start time: 2:30 pm

End time: 3:00 pm

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Alvaro Villa:

* What was done since the last scrum meeting?
* Added use case for User Story 669.
* What is planned to be done until the next scrum meeting?
* Plan on the development of use case diagram.
* What are the hurdles?
* Decide on best approach for developing use case diagram.

**October 3, 2017 (Sprint 3)**

**Daily Scrum Meeting Minutes:**

Attendees: Kyle Roque

Alvaro Villa

Start time: 2:30 pm

End time: 3:00 pm

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Alvaro Villa:

* What was done since the last scrum meeting?
* Rough draft for use case diagram created.
* What is planned to be done until the next scrum meeting?
* Finalize use case diagram. Plan on class and sequence diagram design for User Story 669.
* What are the hurdles?
* Decide on best approach for developing sequence diagram.

**October 4, 2017 (Sprint 3)**

**Daily Scrum Meeting Minutes:**

Attendees: Kyle Roque

Alvaro Villa

Start time: 2:30 pm

End time: 3:00 pm

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Alvaro Villa:

* What was done since the last scrum meeting?
* Finalized use case diagram for User Story 669. Rough draft for sequence diagram created.
* What is planned to be done until the next scrum meeting?
* Finalize sequence diagram.
* What are the hurdles?
* Decide on best approach for developing class diagram.

**October 5, 2017 (Sprint 3)**

**Daily Scrum Meeting Minutes:**

Attendees: Kyle Roque

Alvaro Villa

Start time: 2:30 pm

End time: 3:00 pm

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Alvaro Villa:

* What was done since the last scrum meeting?
* Finalized sequence diagram. Rough draft for class diagram created.
* What is planned to be done until the next scrum meeting?
* Finalize class diagram for User Story 669
* What are the hurdles?
* Figuring out how to organize classes

**October 6, 2017 (Sprint 3)**

**Daily Scrum Meeting Minutes:**

Attendees: Kyle Roque

Alvaro Villa

Start time: 2:30 pm

End time: 3:00 pm

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Alvaro Villa:

* What was done since the last scrum meeting?
* Finalized class diagram
* What is planned to be done until the next scrum meeting?
* Sketch UI for User Story 669
* What are the hurdles?
* Decide on best approach to start implementation.

**October 9, 2017 (Sprint 3)**

**Daily Scrum Meeting Minutes:**

Attendees: Kyle Roque

Alvaro Villa

Start time: 2:30 pm

End time: 3:00 pm

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Alvaro Villa:

* What was done since the last scrum meeting?
* Designed UI for User Story 669
* What is planned to be done until the next scrum meeting?
* Implement UI with HTML and CSS
* What are the hurdles?
* Deciding best approach on the layout design

**October 10, 2017 (Sprint 3)**

**Daily Scrum Meeting Minutes:**

Attendees: Kyle Roque

Alvaro Villa

Start time: 2:30 pm

End time: 3:00 pm

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Alvaro Villa:

* What was done since the last scrum meeting?
* Implemented UI for User Story 669
* What is planned to be done until the next scrum meeting?
* Work on the controller class for User Story 669
* What are the hurdles?
* Making sure separation between view and controller is seamless

**October 11, 2017 (Sprint 3)**

**Daily Scrum Meeting Minutes:**

Attendees: Kyle Roque

Alvaro Villa

Start time: 2:30 pm

End time: 3:00 pm

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Alvaro Villa:

* What was done since the last scrum meeting?
* Worked on the controller class for User Story 669
* What is planned to be done until the next scrum meeting?
* Continue working on code.
* What are the hurdles?
* Cleaning up/fixing mistakes in controller class

**October 12, 2017 (Sprint 3)**

**Daily Scrum Meeting Minutes:**

Attendees: Kyle Roque

Alvaro Villa

Start time: 2:30 pm

End time: 3:00 pm

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Alvaro Villa:

* What was done since the last scrum meeting?
* Finalized controller class for User Story 669
* What is planned to be done until the next scrum meeting?
* Clean up, document and test code.
* What are the hurdles?
* Developing test case scenarios.

**October 13, 2017 (Sprint 3)**

**Daily Scrum Meeting Minutes:**

Attendees: Kyle Roque

Alvaro Villa

Start time: 2:30 pm

End time: 3:00 pm

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Alvaro Villa:

* What was done since the last scrum meeting?
* Cleaned up and documented code for User Story 669
* What is planned to be done until the next scrum meeting?
* Start testing
* What are the hurdles?
* Making sure code works well. Adjusting UI elements as needed.

**October 16, 2017 (Sprint 4)**

**Daily Scrum Meeting Minutes:**

Attendees: Kyle Roque

Alvaro Villa

Start time: 2:30 pm

End time: 3:00 pm

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Alvaro Villa:

* What was done since the last scrum meeting?
* Added use case for User Story 682.
* What is planned to be done until the next scrum meeting?
* Plan on the development of use case diagram.
* What are the hurdles?
* Decide on best approach for developing use case diagram.

**October 17, 2017 (Sprint 4)**

**Daily Scrum Meeting Minutes:**

Attendees: Kyle Roque

Alvaro Villa

Start time: 2:30 pm

End time: 3:00 pm

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Alvaro Villa:

* What was done since the last scrum meeting?
* Rough draft for use case diagram created.
* What is planned to be done until the next scrum meeting?
* Finalize use case diagram. Plan on class and sequence diagram design for User Story 682.
* What are the hurdles?
* Decide on best approach for developing sequence diagram.

**October 18, 2017 (Sprint 4)**

**Daily Scrum Meeting Minutes:**

Attendees: Kyle Roque

Alvaro Villa

Start time: 2:30 pm

End time: 3:00 pm

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Alvaro Villa:

* What was done since the last scrum meeting?
* Finalized use case diagram for User Story 682. Rough draft for sequence diagram created.
* What is planned to be done until the next scrum meeting?
* Finalize sequence diagram.
* What are the hurdles?
* Decide on best approach for developing class diagram.

**October 19, 2017 (Sprint 4)**

**Daily Scrum Meeting Minutes:**

Attendees: Kyle Roque

Alvaro Villa

Start time: 2:30 pm

End time: 3:00 pm

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Alvaro Villa:

* What was done since the last scrum meeting?
* Finalized sequence diagram. Rough draft for class diagram created.
* What is planned to be done until the next scrum meeting?
* Finalize class diagram for User Story 682
* What are the hurdles?
* Figuring out how to organize classes

**October 20, 2017 (Sprint 4)**

**Daily Scrum Meeting Minutes:**

Attendees: Kyle Roque

Alvaro Villa

Start time: 2:30 pm

End time: 3:00 pm

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Alvaro Villa:

* What was done since the last scrum meeting?
* Finalized class diagram
* What is planned to be done until the next scrum meeting?
* Sketch UI for User Story 682
* What are the hurdles?
* Decide on best approach to start implementation.

**October 23, 2017 (Sprint 4)**

**Daily Scrum Meeting Minutes:**

Attendees: Kyle Roque

Alvaro Villa

Start time: 2:30 pm

End time: 3:00 pm

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Alvaro Villa:

* What was done since the last scrum meeting?
* Designed UI for User Story 682
* What is planned to be done until the next scrum meeting?
* Implement UI with HTML and CSS
* What are the hurdles?
* Deciding best approach on the layout design

**October 24, 2017 (Sprint 4)**

**Daily Scrum Meeting Minutes:**

Attendees: Kyle Roque

Alvaro Villa

Start time: 2:30 pm

End time: 3:00 pm

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Alvaro Villa:

* What was done since the last scrum meeting?
* Implemented UI for User Story 682
* What is planned to be done until the next scrum meeting?
* Work on the controller class for User Story 682
* What are the hurdles?
* Making sure separation between view and controller is seamless

**October 25, 2017 (Sprint 4)**

**Daily Scrum Meeting Minutes:**

Attendees: Kyle Roque

Alvaro Villa

Start time: 2:30 pm

End time: 3:00 pm

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Alvaro Villa:

* What was done since the last scrum meeting?
* Worked on the controller class for User Story 682
* What is planned to be done until the next scrum meeting?
* Continue working on code.
* What are the hurdles?
* Cleaning up/fixing mistakes in controller class

**October 26, 2017 (Sprint 4)**

**Daily Scrum Meeting Minutes:**

Attendees: Kyle Roque

Alvaro Villa

Start time: 2:30 pm

End time: 3:00 pm

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Alvaro Villa:

* What was done since the last scrum meeting?
* Finalized controller class for User Story 682
* What is planned to be done until the next scrum meeting?
* Clean up, document and test code.
* What are the hurdles?
* Developing test case scenarios.

**October 27, 2017 (Sprint 4)**

**Daily Scrum Meeting Minutes:**

Attendees: Kyle Roque

Alvaro Villa

Start time: 2:30 pm

End time: 3:00 pm

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Alvaro Villa:

* What was done since the last scrum meeting?
* Cleaned up and documented code for User Story 682
* What is planned to be done until the next scrum meeting?
* Start testing
* What are the hurdles?
* Making sure code works well. Adjusting UI elements as needed.

**October 30, 2017 (Sprint 5)**

**Daily Scrum Meeting Minutes:**

Attendees: Kyle Roque

Alvaro Villa

Start time: 2:30 pm

End time: 3:00 pm

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Alvaro Villa:

* What was done since the last scrum meeting?
* Added use case for User Story 670.
* What is planned to be done until the next scrum meeting?
* Plan on the development of use case diagram.
* What are the hurdles?
* Decide on best approach for developing use case diagram.

**October 31, 2017 (Sprint 5)**

**Daily Scrum Meeting Minutes:**

Attendees: Kyle Roque

Alvaro Villa

Start time: 2:30 pm

End time: 3:00 pm

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Alvaro Villa:

* What was done since the last scrum meeting?
* Rough draft for use case diagram created.
* What is planned to be done until the next scrum meeting?
* Finalize use case diagram. Plan on class and sequence diagram design for User Story 670.
* What are the hurdles?
* Decide on best approach for developing sequence diagram.

**November 1, 2017 (Sprint 5)**

**Daily Scrum Meeting Minutes:**

Attendees: Kyle Roque

Alvaro Villa

Start time: 2:30 pm

End time: 3:00 pm

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Alvaro Villa:

* What was done since the last scrum meeting?
* Finalized use case diagram for User Story 670. Rough draft for sequence diagram created.
* What is planned to be done until the next scrum meeting?
* Finalize sequence diagram.
* What are the hurdles?
* Decide on best approach for developing class diagram.

**November 2, 2017 (Sprint 5)**

**Daily Scrum Meeting Minutes:**

Attendees: Kyle Roque

Alvaro Villa

Start time: 2:30 pm

End time: 3:00 pm

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Alvaro Villa:

* What was done since the last scrum meeting?
* Finalized sequence diagram. Rough draft for class diagram created.
* What is planned to be done until the next scrum meeting?
* Finalize class diagram for User Story 670
* What are the hurdles?
* Figuring out how to organize classes

**November 3, 2017 (Sprint 5)**

**Daily Scrum Meeting Minutes:**

Attendees: Kyle Roque

Alvaro Villa

Start time: 2:30 pm

End time: 3:00 pm

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Alvaro Villa:

* What was done since the last scrum meeting?
* Finalized class diagram
* What is planned to be done until the next scrum meeting?
* Sketch UI for User Story 670
* What are the hurdles?
* Decide on best approach to start implementation.

**November 6, 2017 (Sprint 5)**

**Daily Scrum Meeting Minutes:**

Attendees: Kyle Roque

Alvaro Villa

Start time: 2:30 pm

End time: 3:00 pm

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Alvaro Villa:

* What was done since the last scrum meeting?
* Designed UI for User Story 670
* What is planned to be done until the next scrum meeting?
* Implement UI with HTML and CSS
* What are the hurdles?
* Deciding best approach on the layout design

**November 7, 2017 (Sprint 5)**

**Daily Scrum Meeting Minutes:**

Attendees: Kyle Roque

Alvaro Villa

Start time: 2:30 pm

End time: 3:00 pm

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Alvaro Villa:

* What was done since the last scrum meeting?
* Implemented UI for User Story 670
* What is planned to be done until the next scrum meeting?
* Work on the controller class for User Story 670
* What are the hurdles?
* Making sure separation between view and controller is seamless

**November 8, 2017 (Sprint 5)**

**Daily Scrum Meeting Minutes:**

Attendees: Kyle Roque

Alvaro Villa

Start time: 2:30 pm

End time: 3:00 pm

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Alvaro Villa:

* What was done since the last scrum meeting?
* Worked on the controller class for User Story 670
* What is planned to be done until the next scrum meeting?
* Continue working on code.
* What are the hurdles?
* Cleaning up/fixing mistakes in controller class

**November 9, 2017 (Sprint 5)**

**Daily Scrum Meeting Minutes:**

Attendees: Kyle Roque

Alvaro Villa

Start time: 2:30 pm

End time: 3:00 pm

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Alvaro Villa:

* What was done since the last scrum meeting?
* Finalized controller class for User Story 670
* What is planned to be done until the next scrum meeting?
* Clean up, document and test code.
* What are the hurdles?
* Developing test case scenarios.

**November 10, 2017 (Sprint 5)**

**Daily Scrum Meeting Minutes:**

Attendees: Kyle Roque

Alvaro Villa

Start time: 2:30 pm

End time: 3:00 pm

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Alvaro Villa:

* What was done since the last scrum meeting?
* Cleaned up and documented code for User Story 670
* What is planned to be done until the next scrum meeting?
* Start testing
* What are the hurdles?
* Making sure code works well. Adjusting UI elements as needed.

**November 13, 2017 (Sprint 6)**

**Daily Scrum Meeting Minutes:**

Attendees: Kyle Roque

Alvaro Villa

Start time: 2:30 pm

End time: 3:00 pm

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Alvaro Villa:

* What was done since the last scrum meeting?
* Planned on design of User Story 683.
* What is planned to be done until the next scrum meeting?
* Design UI for User Story 683
* What are the hurdles?
* Decide on best approach for layout.

**November 14, 2017 (Sprint 6)**

**Daily Scrum Meeting Minutes:**

Attendees: Kyle Roque

Alvaro Villa

Start time: 2:30 pm

End time: 3:00 pm

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Alvaro Villa:

* What was done since the last scrum meeting?
* Create HTML for Resource Page
* What is planned to be done until the next scrum meeting?
* Add CSS.
* What are the hurdles?
* Decide on best approach for designing layout style

**November 15, 2017 (Sprint 6)**

**Daily Scrum Meeting Minutes:**

Attendees: Kyle Roque

Alvaro Villa

Start time: 2:30 pm

End time: 3:00 pm

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Alvaro Villa:

* What was done since the last scrum meeting?
* Finalized CSS. Finalized use case diagram for User Story 683. Rough draft for sequence diagram created.
* What is planned to be done until the next scrum meeting?
* Finalize sequence diagram.
* What are the hurdles?
* Decide on best approach for developing class diagram.

**November 16, 2017 (Sprint 6)**

**Daily Scrum Meeting Minutes:**

Attendees: Kyle Roque

Alvaro Villa

Start time: 2:30 pm

End time: 3:00 pm

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Alvaro Villa:

* What was done since the last scrum meeting?
* Finalized sequence diagram. Rough draft for class diagram created.
* What is planned to be done until the next scrum meeting?
* Finalize class diagram for User Story 683
* What are the hurdles?
* Figuring out how to organize classes

**November 17, 2017 (Sprint 6)**

**Daily Scrum Meeting Minutes:**

Attendees: Kyle Roque

Alvaro Villa

Start time: 2:30 pm

End time: 3:00 pm

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Alvaro Villa:

* What was done since the last scrum meeting?
* Finalized class diagram
* What is planned to be done until the next scrum meeting?
* Sketch UI for User Story 683
* What are the hurdles?
* Decide on best approach to start implementation.

**November 20, 2017 (Sprint 6)**

**Daily Scrum Meeting Minutes:**

Attendees: Kyle Roque

Alvaro Villa

Start time: 2:30 pm

End time: 3:00 pm

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Alvaro Villa:

* What was done since the last scrum meeting?
* Designed UI for User Story 683
* What is planned to be done until the next scrum meeting?
* Implement UI with HTML and CSS
* What are the hurdles?
* Deciding best approach on the layout design

**November 21, 2017 (Sprint 6)**

**Daily Scrum Meeting Minutes:**

Attendees: Kyle Roque

Alvaro Villa

Start time: 2:30 pm

End time: 3:00 pm

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Alvaro Villa:

* What was done since the last scrum meeting?
* Implemented UI for User Story 683
* What is planned to be done until the next scrum meeting?
* Work on the controller class for User Story 683
* What are the hurdles?
* Making sure separation between view and controller is seamless

**November 22, 2017 (Sprint 6)**

**Daily Scrum Meeting Minutes:**

Attendees: Kyle Roque

Alvaro Villa

Start time: 2:30 pm

End time: 3:00 pm

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Alvaro Villa:

* What was done since the last scrum meeting?
* Worked on the controller class for User Story 683
* What is planned to be done until the next scrum meeting?
* Continue working on code.
* What are the hurdles?
* Cleaning up/fixing mistakes in controller class

**November 23, 2017 (Sprint 6)**

**Daily Scrum Meeting Minutes:**

Attendees: Kyle Roque

Alvaro Villa

Start time: 2:30 pm

End time: 3:00 pm

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Alvaro Villa:

* What was done since the last scrum meeting?
* Finalized controller class for User Story 683
* What is planned to be done until the next scrum meeting?
* Clean up, document and test code.
* What are the hurdles?
* Developing test case scenarios.

**November 24, 2017 (Sprint 6)**

**Daily Scrum Meeting Minutes:**

Attendees: Kyle Roque

Alvaro Villa

Start time: 2:30 pm

End time: 3:00 pm

Kyle Roque:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Alvaro Villa:

* What was done since the last scrum meeting?
* Cleaned up and documented code for User Story 683
* What is planned to be done until the next scrum meeting?
* Start testing
* What are the hurdles?
* Making sure code works well. Adjusting UI elements as needed.