**Sprint Planning Meeting Minutes:**

Attendees: <Enter Attendees' Names>

Start time: <Enter the start time of the meeting>

End time: <Enter the end time of the meeting>

After discussion, the velocity of the team were estimated to be <Enter the estimated team velocity>.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story <Enter the number and title of the user story>

The team members indicated their willingness to work on the following user stories.

* <Enter Team Member Name>
* User Story <Enter the number and title of the user story>
* ...

## Sprint 1

**Sprint Planning Meeting Minutes:**

Attendees: <Enter Attendees' Names>

Start time: <Enter the start time of the meeting>

End time: <Enter the end time of the meeting>

After discussion, the velocity of the team were estimated to be <Enter the estimated team velocity>.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story <Enter the number and title of the user story>

The team members indicated their willingness to work on the following user stories.

* <Enter Team Member Name>
* User Story <Enter the number and title of the user story>
* ...

## Sprint 2

**Sprint Planning Meeting Minutes:**

Attendees: Alvaro Villa, Kyle Roque, Annette King

Start time: 9/18/2017 12:30 PM

End time: 9/18/2017 1:00 PM

After discussion, the velocity of the team were estimated to be 120.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story 666: Account Creation
* User Story 667: Account Login
* User Story 668: Account Logout

The team members indicated their willingness to work on the following user stories.

* Alvaro Villa
  + User Story 666: Account Creation
* Kyle Roque
  + User Story 667: Account Login
  + User Story 668: Account Logout

## Sprint 3

**Sprint Planning Meeting Minutes:**

Attendees: Alvaro Villa, Kyle Roque, Annette King

Start time: 10/3/2017 1:00 PM

End time: 10/3/2017 1:15 PM

After discussion, the velocity of the team were estimated to be 80.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story 669: Edit Profile
* User Story 673: Group Creation

The team members indicated their willingness to work on the following user stories.

* Alvaro Villa
  + User Story 669: Edit Profile
* Kyle Roque
  + User Story 673: Group Creation

**Sprint 4**

**Sprint Planning Meeting Minutes:**

Attendees: Alvaro Villa, Kyle Roque, Annette King

Start time: 10/16/2017 1:00 PM

End time: 10/16/2017 1:15 PM

After discussion, the velocity of the team were estimated to be 80.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story 682: Navigation and homepage
* User Story 673: Group Creation

The team members indicated their willingness to work on the following user stories.

* Alvaro Villa
  + User Story 682: Navigation and homepage

* Kyle Roque
  + User Story 673: Group Creation

**Sprint 5**

**Sprint Planning Meeting Minutes:**

Attendees: Alvaro Villa, Kyle Roque, Annette King

Start time: 10/30/2017 3:30 PM

End time: 10/30/2017 3:45 PM

After discussion, the velocity of the team were estimated to be 80.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story 670: Scheduler
* User Story 673: Group Creation

The team members indicated their willingness to work on the following user stories.

* Alvaro Villa
  + User Story 670: Scheduler

* Kyle Roque
  + User Story 673: Group Creation

**Sprint 6**

**Sprint Planning Meeting Minutes:**

Attendees: Alvaro Villa, Annette King

Start time: 11/13/2017 3:30 PM

End time: 11/13/2017 3:45 PM

After discussion, the velocity of the team were estimated to be N/A

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story 700: View Events (Admin)
* User Story 701: Delete Events
* User Story 683: Add Resources
* User Story 702: View Resources (Admin)
* User Story 703: Delete Resources

The team members indicated their willingness to work on the following user stories.

* Alvaro Villa
  + User Story 700: View Events (Admin)
  + User Story 701: Delete Events
  + User Story 683: Add Resources
  + User Story 702: View Resources (Admin)
  + User Story 703: Delete Resources

**Sprint 7**

**Sprint Planning Meeting Minutes:**

Attendees: Alvaro Villa, Kyle Roque Annette King

Start time: 11/27/2017 3:30 PM

End time: 11/27/2017 3:45 PM

After discussion, the velocity of the team were estimated to be 80.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* Remaining user stories

The team members indicated their willingness to work on the following user stories.

* Alvaro Villa
  + Remaining user stories. Backend development.
* Kyle Roque
  + User Story 674: Tag Creation